**Waze ML Model Project Proposal**

## **Overview**

Waze is leading a project that consists of building an ML model for predicting user churn, which will be build using user data.

| **Milestones** | **Tasks** | **Deliverables/Reports** | **Relevant Stakeholder (Optional)** |
| --- | --- | --- | --- |
| **1** | **Establish structure for project workflow (PACE)Plan** | * Global-level project document | May Santner — Data Analysis Manager |
| **1a** | **Write a project proposal**  **Plan** | * Project proposal document | Sylvester Esperanza — Senior Project Manager |
| **2** | **Compile summary information about the data**  **Analyze** | * Data files ready for EDA | Chidi Ga — Senior Data Analyst |
| **2a** | **Begin exploring the data**  **Analyze** |  |  |
| **3** | **Data exploration and cleaning**  **Plan and Analyze** | * EDA report | Chidi Ga — Senior Data Analyst |
| **3a** | **Visualization building**  **Analyze and Construct** | * Tableau dashboard/visualizations | Sylvester Esperanza — Senior Project Manager |
| **4** | **Compute descriptive statistics**  **Analyze** | * Analysis of testing results between two important variables |  |
| **4a** | **Conduct hypothesis testing**  **Analyze and Construct** | * Approve hypothesis or refine and conduct more analysis | May Santner — Data Analysis Manager |
| **5** | **Build a regression model**  **Analyze and Construct** |  |  |
| **5a** | **Evaluate the model**  **Execute** | * Determine the success of the model | Harriet Hadzic — Director of Data Analysis |
| **6** | **Build a machine learning model**  **Construct** | * Final model |  |
| **6a** | **Communicate final insights with stakeholdersExecute** | * Report to all stakeholders | Harriet Hadzic — Director of Data Analysis |

**Estimated Delivery Time**

**Milestone 1**: 1-2 days

**Milestone 2**: 2 weeks

**Milestone 3**: 1 week

**Milestone 4**: 1 week

**Milestone 5**: 2-3 weeks